# DAILY PROGRESS REPORT

###### Ending 2400 Thursday 7 October 2010

# R/V Gyre	TDI-Brooks International, Inc

e-mail: Gyre@txcyber.com	e-mail: drjmbrooks@aol.com

#### Bridge sat phone:       337 761 9823	Phone:	979-696-3634 (Jim Brooks direct)

#### Nav Room sat phone: 337 761 9822	Phone:	979-696-3634 (Jim Brooks direct)

#### Lab sat phone:            337 761 9824

TDI-Brooks Job# J10868	Report number: 23	Client: BP

benthos and sediment Study

Location (at 2400);       Lat 28 28 00 ,  Long 089 07 01

Location (at sending);  Lat 28 25 01 ,  Long 089 04 09

Weather summary at 0600 hrs

| Wind |  | Sea |  | Sea |  | Air Visibility |  | Sky |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (dir/kts) |  | Type |  | (dir/ft) |  |  |  |  |
| NE 10-15 |  | Swell |  | NE 4-6 |  | clear |  | clear |

24 hour weather forecast (at sending):

| Wind |  |  | Sea |
| --- | --- | --- | --- |
| (dir/kts) |  |  | (ft) |
| NE 5-10 |  |  | 3-4 |

##### Event Log for today (UTC = Local)

| Site | Start | End | Activity | Depth | Comments |
| --- | --- | --- | --- | --- | --- |
| In Port | 0000 | 1450 | All supplies and personnel finally onboard. |  | Left for first Waypoint Alt_FF_012 Expected ETA 6:30 am |
|  | 1450 | 2400 | In transit |  | In Transit Expected |

### HSE Statistics (as of 2400 hrs this day):

|  |  |  |  |  |  |  | Today | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Fatalities: |  |  |  |  |  |  | 0 | 0 |
| Occupational Illness: |  |  |  |  |  |  | 0 | 0 |
| Lost Time Injury: |  |  |  |  |  |  | 0 | 0 |
| Near Miss: |  |  |  |  |  |  | 0 | 0 |
| Environ. Incident: |  |  |  |  |  |  | 0 | 0 |
| Equipment Loss: |  |  |  |  |  |  | 0 | 0 |
| Safety Drill: |  |  |  |  |  |  | 2 | 8 |
| JSA review: |  |  |  |  |  |  | 0 | 5 |
| All-Hands Safety Meeting: |  |  |  |  |  |  | 1 | 10 |
| Toolbox Meetings |  |  |  |  |  |  | 0 | 82 |

### Production (as of 2400 hrs this day):

| Multi-Cores |  |  |  |
| --- | --- | --- | --- |
| Job Plan | Today | Previous | Remaining |
| 60 | 0 | 25 | 35 |

| RBO Deployments |  |  |  |
| --- | --- | --- | --- |
| Additional | Today | Previous | Remaining |
| 11 | 0 | 2 | 0 |

Manning List

| Mike Harkreader | Captain (TDI-BI) |  | Andrew Frantz | Science (ENTREX) |
| --- | --- | --- | --- | --- |
| Joe Perez | Chief Mate (TDI-BI) |  | Paul Dancer | Science (TAMU GERG) |
| Kevin Phillips | 2nd Mate (TDI-BI) |  | Jon Walsh | Science (ENTREX) |
| Ripton Lindsay | Chief Engineer (TDI-BI) |  | Julian Fortney | Science (LBNL) |
| Floyd Gallegos | Engineer (TDI-BI) |  | Richard Kalke | Science (TDI-BI) |
| Errol Morrison | A/B (TDI-BI) |  | Jack Montagna | Science (TDI-BI) |
| Oscar Garcia | Party Chief (TDI-BI) |  | Rich Ascough | Science (ENTREX) |
| Santos Baltazar | A/B (TDI-BI) |  | Liz Hibner | Science (ENTREX) |
| Nick Morley | BP Representative |  | Jason Schitoskey | Science (TDI-BI) |
| Miles Bernard | Mess man (TDI-BI) |  | Adam Ariganello | Science (TDI-BI) |
| Bill Green | Winch op (TDI-BI) |  | Chris King | Navigation (TDI-BI) |
| Charles Gates | Cook (TDI-BI) |  | Jessica (NOAA) | Data Man. (NOAA) |
| Sandra Arismendez | Science (TDI-BI) |  | Mary (NOAA) | Data Man. (NOAA) |
| Martin Bohn | Science (TAMU GERG) |  | Jacob Gruzalski | Science (Environm. Standards) |
| Ganny Cruz | Winch op (TDI-BI) |  | Ed Webb | Navigation (TDI-BI) |
|  |  |  | Dale Chastagner | NOAA |

### Man-Hours assuming 12-hr work shifts (as of 2400 hrs this day):

| Personnel | Count | Man-Hours Today | Total Man-Hours |
| --- | --- | --- | --- |
| TDI-Brooks Crew | 14 | 168 | 2796 |
| Science party | 15 | 180 | 4680 |
| Client Reps | 2 | 24 | 648 |
| TOTAL ON-BOARD | 31 | 372 | 8124 |

### Operations (as of 2400 hrs this day):

| Total operation hours | Science down time | Ship down time | Standby time |
| --- | --- | --- | --- |
| 24 | 0 | 0 | 0 |

### Tanks (as of 0000 hrs this day):

| Fuel (gal) | Consumed | Remaining |  | Water (gal) | Consumed | Remaining |
| --- | --- | --- | --- | --- | --- | --- |
| 23,207 | 184 | 23,023 |  | 11,854 | 749 | 11,105 |

### TDI-Brooks Party Chief (Oscar Garcia) Comments:

New list of stations was given to Navigators from BP representative.  This list is considered a new final list from BP.  Of these a number of stations have been removed, including all RBO Stations.  Made note of these in WinFrog, marking those that have been removed as (Removed 10-7) in the Station ID field.  We are determining if the other stations on the new list have been completed, or those completed have also been removed, and are also checking that stations have not simply been renamed.  This has been confirmed for Station ALT_FF_012, which is the station we will start with in the morning.

### BP Representaive (Nick Morley  ) Comments:

### Planned operations for the next 24 hours (at sending):

Depart from Fouchon to site FF-MT1 at 15:00 hrs, start operations tomorrow at 06:30am

Issued by:

_____________________		_____________________

Dr. Oscar Garcia		Nick Morley

Party Chief, TDI-Brooks		BP Representative